PRIME TECHNICAL SERVICES

Business Development Intelligence Division

PTS UNIFIED PLATFORM

Comprehensive 3-Project Audit &

Strategic Unification Plan

VERSION 3.0

Scope: BD-Automation-Engine | Data-Scraper | N8N-Builder | BD Dashboard

Combined: 167,000+ LOC | 17,000+ Files | 15GB+ Data | 52 Tool Repositories

February 2026

CONFIDENTIAL - INTERNAL USE ONLY

# Table of Contents

# PART I: EXECUTIVE SUMMARY

## 1.1 Mission Statement

This document provides the definitive audit of the entire PTS Business Development technology platform spanning three interconnected projects (BD-Automation-Engine, Data-Scraper, N8N-Builder) and a React dashboard. It synthesizes findings from deep code audits, capability assessments, a 52-repository tools matrix, and prior architecture work into a single actionable unification strategy.

The objective is to transform three independently-developed projects with significant overlap and technical debt into a unified, AI-maximized intelligence platform that turns 15GB+ of defense contracting data into actionable business development insights targeting the $950M DCGS portfolio.

## 1.2 Platform at a Glance

| Metric | BD-Automation-Engine | Data-Scraper | N8N-Builder | Combined |
| --- | --- | --- | --- | --- |
| Files | 2,462 | 11,000+ | 3,500+ | 17,000+ |
| Lines of Code | ~95,000 | ~50,500 | ~150,000 | ~295,500 |
| Disk Usage | 1.6 GB | 11+ GB | 2.4 GB | 15+ GB |
| Primary Language | Python 66K + TS 28K | Python 50K | Python 150K | Python + TypeScript |
| Vector Database | Qdrant (8,447 vectors) | ChromaDB (basic) | LanceDB (384d) | 3 incompatible DBs |
| LLM SDK | Anthropic + OpenAI | Anthropic (2 calls) | Anthropic + OpenAI | Mixed, no caching |
| MCP Servers | 6 servers, 30+ tools | 2 servers, 29 tools | 3 servers, 50+ tools | 11 servers, 109+ tools |
| Maturity Score | 3.2 / 5 | 2.2 / 5 | 2.2 / 5 | 2.5 / 5 |

## 1.3 Critical Findings

Finding 1 - SECURITY BREACH: API keys exposed in plaintext across 2 projects (Data-Scraper .env file and N8N-Builder .mcp.json). These files are NOT in .gitignore. Keys must be rotated immediately.

Finding 2 - Vector DB Fragmentation: Three incompatible vector databases (Qdrant 1536d, ChromaDB basic, LanceDB 384d) with mixed embedding dimensions prevent cross-project semantic search. 6.3GB of federal contract data remains completely unembedded.

Finding 3 - Zero LLM Resilience: All 22 LLM call sites across 3 projects have zero retry logic, zero prompt caching, and zero fallback. A single API hiccup crashes the entire pipeline.

Finding 4 - Dashboard Architecture Collapse: BD Dashboard uses 3 competing data adapters, a switch statement for routing 25+ pages, reads static JSON instead of live API, has no error boundaries, and contains 50+ orphaned temporary files.

Finding 5 - Massive Duplication: 109+ MCP tools across 11 servers can be deduplicated to ~75 unique tools across 8 logical groups. Multiple implementations of the same scraping, enrichment, and mapping logic exist across projects.

Finding 6 - Error Handling Debt: 79% generic catch-all handlers in Data-Scraper, 477 bare except blocks in N8N-Builder, 69% generic handlers in BD-Engine. Failures are silently swallowed, corrupting data quality.

Finding 7 - 60% Cost Reduction Available: Zero Anthropic prompt caching across all projects despite heavy LLM usage. Enabling cache_control on system prompts and repeated context would reduce LLM costs by approximately 60%.

## 1.4 Strategic Recommendations

| Priority | Action | Impact | Effort | Timeline |
| --- | --- | --- | --- | --- |
| CRITICAL | Rotate exposed API keys, fix .gitignore | Prevents credential compromise | 2 hours | Day 1 |
| CRITICAL | Add retry logic to all 22 LLM call sites | Eliminates pipeline crashes | 1 day | Week 1 |
| HIGH | Consolidate 3 vector DBs into unified Qdrant | Enables cross-project search | 2 weeks | Weeks 2-4 |
| HIGH | Enable Anthropic prompt caching everywhere | 60% LLM cost reduction | 3 days | Week 1 |
| HIGH | Rebuild dashboard with TanStack + live API | Functional control plane | 4 weeks | Weeks 5-8 |
| MEDIUM | Standardize error handling with Pydantic | Data quality improvement | 2 weeks | Weeks 3-4 |
| MEDIUM | Deduplicate MCP tools (109 to 75) | Reduced maintenance burden | 1 week | Week 4 |
| MEDIUM | Index 6.3GB unembedded federal data | 10x intelligence coverage | 2 weeks | Weeks 5-6 |

## 1.5 ROI Projections

| Investment | Monthly Cost | Expected Return | Payback |
| --- | --- | --- | --- |
| Qdrant Cloud (unified) | $15-25/mo | Single semantic search across all data | Immediate |
| Prompt Caching (free) | $0 | ~60% reduction on LLM spend | Immediate |
| Dashboard Rebuild (time) | Dev time only | Functional BD control plane | 2 months |
| Federal Data Indexing | One-time effort | 10x program intelligence coverage | 1 month |
| Total Additional Cost | $15-25/mo | Platform operational capability | < 3 months |

# PART II: COMPREHENSIVE 3-PROJECT AUDIT

## 2.1 BD-Automation-Engine (Central Intelligence Hub)

The BD-Automation-Engine serves as the central hub of the PTS platform, hosting the FastAPI server, Qdrant vector database, CrewAI multi-agent system, and React dashboard. It is the most mature project at 3.2/5 and contains the core BD intelligence capabilities.

### 2.1.1 Architecture Overview

| Component | Technology | Details | Assessment |
| --- | --- | --- | --- |
| API Server | FastAPI (v0.109+) | 50+ endpoints at localhost:8100, serves dashboard and BD operations | Functional |
| Vector Store | Qdrant | 6 collections, 8,447 vectors, 738MB. Collections: jobs(262), contacts(7337), programs(401), docs(205), activities(500) | Primary |
| LLM Primary | Anthropic SDK (88 refs) | Claude for enrichment, analysis, content generation. 18 distinct call sites | No caching/retry |
| LLM Secondary | OpenAI SDK (57 refs) | GPT-4o for embeddings and fallback generation | No caching/retry |
| Multi-Agent | CrewAI (75 refs) | 4 agents: Program Intel, Company Research, Contact Finder, BD Strategy | Functional |
| Knowledge Graph | LightRAG (111 refs) | Relationship extraction and graph-based retrieval | Unique capability |
| Memory | Mem0 (49 refs) | Persistent agent memory across sessions | Unique capability |
| Cache | Redis | Response caching for API and vector operations | Functional |
| Dashboard | React 19 + Vite 7 | 290MB, 25+ pages, static JSON data. See Section 2.4 for full audit | Needs rebuild |
| Workflows | n8n (1047 refs) | 18 webhook-triggered workflows for automation | Active |
| MCP Servers | 6 servers | notion-mcp, filesystem, SQLite, Git, PostgreSQL, custom BD tools | 30+ tools |

### 2.1.2 Qdrant Vector Collections Detail

| Collection | Vectors | Dimensions | Purpose | Status |
| --- | --- | --- | --- | --- |
| bd_contacts | 7,337 | 1536 (OpenAI) | Contact intelligence with semantic search | Active |
| bd_activities | 500 | 1536 (OpenAI) | Activity logs and interaction tracking | Active |
| bd_programs | 401 | 1536 (OpenAI) | Federal program intelligence | Active |
| bd_jobs | 262 | 1536 (OpenAI) | Job posting intelligence from scrapes | Underutilized |
| bd_documents | 205 | 1536 (OpenAI) | Document embeddings for RAG | Active |
| bd_knowledge | ~200 | 384 (MiniLM) | LightRAG knowledge base entries | Mixed dims! |

Critical Issue: Mixed embedding dimensions (1536d OpenAI vs 384d MiniLM) in the same Qdrant instance prevents unified cross-collection search. The bd_knowledge collection uses a different model than all other collections.

### 2.1.3 BD Engine Capabilities (8 Engines)

| Engine | Function | Key Operations | Maturity |
| --- | --- | --- | --- |
| ScraperEngine | Job data collection orchestration | Trigger Apify scrapers, process results, deduplicate with xxhash | 3/5 |
| ProgramMappingEngine | Job-to-program matching | Multi-factor scoring: location + keyword + clearance + agency | 4/5 |
| OrgChartEngine | Organizational visualization | D3.js hierarchy generation, interactive HTML with zoom/filter | 3/5 |
| BriefingEngine | Intelligence report generation | Weekly HUMINT briefs, campaign status, pipeline analytics | 3/5 |
| PlaybookEngine | BD playbook creation | 40+ generated playbooks with PTS past performance alignment | 4/5 |
| ScoringEngine | Contact/opportunity scoring | BD priority 0-100, hierarchy tier, program match scoring | 3/5 |
| QAEngine | Quality assurance validation | RAGAS evaluation framework for RAG quality metrics | 2/5 |
| BullhornETLEngine | CRM data integration | Extract 38K+ records from Bullhorn, transform, load to Notion | 3/5 |

### 2.1.4 Critical Issues

| Issue | Severity | Details | Remediation |
| --- | --- | --- | --- |
| No LLM retry logic | HIGH | 18 call sites with zero retry. Single API error crashes pipeline | Add tenacity decorator with exponential backoff to all LLM calls |
| Mixed embedding dimensions | HIGH | 1536d (OpenAI) vs 384d (MiniLM) in same Qdrant instance | Standardize on single model, re-embed mismatched collections |
| No prompt caching | HIGH | Zero Anthropic cache_control usage despite 88 SDK references | Add cache_control to system prompts and repeated context blocks |
| 79% generic error handling | MEDIUM | Most try/except blocks catch all exceptions generically | Implement typed exceptions with Pydantic error models |
| Hardcoded configurations | MEDIUM | API URLs, model names, and thresholds hardcoded in source | Move all config to environment variables with pydantic-settings |
| No API rate limiting | MEDIUM | FastAPI endpoints have no rate limiting protection | Add slowapi rate limiter middleware to all endpoints |
| Dashboard reads static JSON | MEDIUM | Pre-generated JSON files instead of live API queries | Connect dashboard to FastAPI endpoints via TanStack Query |

### 2.1.5 Strengths to Preserve

- Qdrant as primary vector store - Production-grade, 8,447 vectors indexed, strong metadata filtering. This becomes the unified vector DB for all projects.

- CrewAI 4-agent system - Functional multi-agent orchestration for BD intelligence gathering. Expand to 8 agents in unified architecture.

- LightRAG knowledge graph - Unique relationship extraction capability. Only project with graph-based intelligence. Critical for entity relationship queries.

- Mem0 memory layer - Persistent cross-session agent memory. Essential for building institutional BD knowledge over time.

- FastAPI Hub (localhost:8100) - 50+ endpoints already operational. Becomes the unified API gateway for dashboard and all project integrations.

- 40+ generated playbooks - Proven template system with PTS past performance alignment. Core BD deliverable capability.

- Redis caching - Response caching infrastructure already in place. Extend to cache LLM responses and vector query results.

## 2.2 Data-Scraper (Data Collection Engine)

The Data-Scraper project is the platform's data collection backbone, handling web scraping, federal API integration, and raw data processing. At 2.2/5 maturity, it has significant security and quality issues but contains critical unique capabilities for federal data acquisition.

### 2.2.1 Architecture Overview

| Component | Technology | Details | Assessment |
| --- | --- | --- | --- |
| Job Scraping | Apify Puppeteer | Scrapers for Apex Systems, Insight Global, TEKsystems, CACI portals | Core capability |
| Federal APIs | 4 API clients | USASpending (4.7GB contracts), FPDS, SAM.gov, Tango | Unique capability |
| Web Scraping | Firecrawl + Playwright | General web scraping and browser automation | Functional |
| Vector Store | ChromaDB | Basic vector search, not production-grade, no persistence guarantees | Replace with Qdrant |
| LLM | Anthropic SDK (2 calls) | Job standardization and entity extraction only | Minimal usage |
| MCP Servers | 2 servers, 29 tools | capture-mcp (15 federal tools) + scraper-mcp (14 tools) | Active |
| Output | JSON + Excel + CSV | 139MB processed output, 655KB cache, 27MB knowledge base | Needs standardization |
| Hub Sync | HTTP client | Syncs processed data to BD-Engine Hub API | Functional |

### 2.2.2 Data Processing Pipeline

The Data-Scraper follows a 6-stage pipeline that transforms raw competitor job postings into BD intelligence:

| Stage | Process | Tools | Output |
| --- | --- | --- | --- |
| 1. Scrape | Pull job postings from competitor staffing portals | Apify Puppeteer actors (4 portals) | Raw job JSON (175-178 records/run) |
| 2. Standardize | Parse into 11-field schema using LLM + rules engine | Anthropic Claude + regex rules | Standardized job records |
| 3. Deduplicate | Hash-based deduplication across scrape runs | xxhash fingerprinting | Unique job records only |
| 4. Map | Match jobs to federal programs using multi-signal scoring | Fuzzy match + location + keyword | Program-mapped jobs |
| 5. Sync | Push enriched records to BD-Engine Hub API | HTTP client to localhost:8100 | Hub database updated |
| 6. Export | Generate reports and spreadsheets | openpyxl + pandas | Excel + CSV deliverables |

### 2.2.3 Federal API Capabilities (Unique to This Project)

| API | Data Volume | Purpose | Records |
| --- | --- | --- | --- |
| USASpending | 4.7GB contract data | Federal contract awards, spending by agency/contractor | Largest single dataset |
| FPDS | Transaction-level | Detailed procurement data, contract modifications, task orders | Deep contract intelligence |
| SAM.gov | Entity registry | Federal entity registration, exclusions, opportunities | Contractor validation |
| Tango | Program-level | Federal program details, organizational mapping | Primary in N8N-Builder |

Critical Note: These 4 federal API clients exist ONLY in Data-Scraper. They represent 4.7GB+ of irreplaceable federal contract intelligence. The capture-mcp server exposes 15 tools for querying this data. This entire capability must be preserved and extended in the unified architecture.

### 2.2.4 Critical Issues

| Issue | Severity | Details | Remediation |
| --- | --- | --- | --- |
| API KEYS EXPOSED | CRITICAL | Anthropic, OpenAI, Apify, and other API keys in .env file visible in git. .env NOT in .gitignore | IMMEDIATE: Rotate all keys, add .env to .gitignore, audit git history with truffleHog |
| ChromaDB not production-ready | HIGH | No persistence guarantees, no metadata filtering, no multi-tenancy | Migrate to Qdrant (shared instance with BD-Engine) |
| No retry logic | HIGH | 2 LLM call sites with zero retry, API calls fail silently | Add tenacity retry with exponential backoff |
| 79% generic error handling | HIGH | Most exceptions caught generically, errors swallowed silently | Implement typed exceptions, structured logging |
| No authentication on MCP | MEDIUM | capture-mcp and scraper-mcp servers have zero auth | Add API key authentication to all MCP endpoints |
| No test coverage | MEDIUM | Zero unit tests across 50,000+ lines of code | Add pytest suite for critical pipeline stages |
| 4.7GB unindexed data | MEDIUM | USASpending contract data exists as raw files, not searchable | Chunk, embed, and index in unified Qdrant |

### 2.2.5 Strengths to Preserve

- Apify Puppeteer scrapers - 4 production scrapers for competitor staffing portals. Core BD intelligence source. Already configured with cost optimization.

- Federal API client suite - USASpending, FPDS, SAM.gov, Tango. 4.7GB+ federal contract data. Irreplaceable for program intelligence.

- capture-mcp server (15 tools) - Federal data query tools. Expose USASpending search, FPDS lookup, SAM.gov verification, Tango program details.

- Job standardization pipeline - LLM + rules engine for parsing raw job postings into 11-field schema. Proven 79% cost reduction with 2-stage processing.

- Bullhorn integration - 38K+ past performance records. Critical for PTS credential documentation in BD outreach.

- Hub sync client - HTTP client already configured to push data to BD-Engine API. Foundation for unified data flow.

## 2.3 N8N-Builder (Contract Intelligence Hub)

The N8N-Builder is the most code-dense project at ~150K LOC, focused on contract intelligence, discovery engines, and enrichment pipelines. At 2.2/5 maturity, it has the most technical debt but also contains unique capabilities for federal program discovery and multi-phase enrichment.

### 2.3.1 Architecture Overview

| Component | Technology | Details | Assessment |
| --- | --- | --- | --- |
| Workflow Engine | LangGraph | Stateful multi-step workflows for complex BD tasks | Unique capability |
| Browser Automation | browser-use | AI-powered browser control for web research and data collection | Unique capability |
| Vector Store | LanceDB | File-based vector search, 384d embeddings (all-MiniLM-L6-v2) | Replace with Qdrant |
| Discovery Engines | 3 engines | Federal Programs, DoD Staffing, High-Sub-Spend (800-1200 programs) | Core capability |
| Enrichment Pipeline | 4-phase | Task order, location, org hierarchy, technology extraction (60+ cols) | Unique capability |
| Intelligence Generators | 20+ generators | BD playbooks, competitor analysis, hiring signals, territory analysis | Active |
| n8n Workflows | 24 workflows | Cloud orchestration for automated processing chains | Active |
| MCP Servers | 3 servers, 50+ tools | n8n-mcp, capture-mcp, knowledge-base MCP | Most tools |
| Contact DBs | 20 prime DBs | 7,000+ contacts across Leidos, SAIC, Booz Allen, etc. | Unique scope |

### 2.3.2 Discovery Engines (Unique to This Project)

| Engine | Method | Output | Programs Found |
| --- | --- | --- | --- |
| Federal Programs Discovery | USASpending + FPDS + SAM.gov cross-reference | New federal programs with prime/sub relationships | 400-600 |
| DoD Staffing Discovery | Job board analysis + contractor mapping | Active staffing programs with labor requirements | 200-400 |
| High-Sub-Spend Discovery | Subcontractor spending analysis from USASpending | Programs where staffing subcontracting is high | 200-300 |
| Combined Total | Multi-source correlation | Deduplicated federal program intelligence | 800-1,200 |

### 2.3.3 4-Phase Enrichment Pipeline

This pipeline is unique to N8N-Builder and produces the deepest program intelligence of any project:

| Phase | Extraction | Fields Added | Sources |
| --- | --- | --- | --- |
| Phase 1: Task Orders | Contract structure, task order details, CLIN breakdown | 15+ columns | FPDS + USASpending |
| Phase 2: Location Intel | Work sites, OCONUS presence, geographic distribution | 12+ columns | SAM.gov + job postings |
| Phase 3: Org Hierarchy | Reporting chains, division structure, key personnel | 18+ columns | LinkedIn + ZoomInfo + Tango |
| Phase 4: Technology | Tech stack, certifications, clearance patterns | 15+ columns | Job descriptions + contract docs |
| Total | Comprehensive program profile | 60+ columns per program | 8+ data sources |

### 2.3.4 Critical Issues

| Issue | Severity | Details | Remediation |
| --- | --- | --- | --- |
| API KEYS EXPOSED | CRITICAL | API keys in .mcp.json file visible in git. .mcp.json NOT in .gitignore | IMMEDIATE: Rotate all keys, add to .gitignore, audit git history |
| 477 bare except blocks | HIGH | Bare except: catching everything including KeyboardInterrupt | Replace with specific exception types, add logging |
| No requirements.txt | HIGH | No dependency pinning for 150K LOC Python project | Generate requirements.txt with pip freeze, pin versions |
| LanceDB not scalable | HIGH | File-based vector DB, no concurrent access, no cloud deployment | Migrate to unified Qdrant instance |
| No Pydantic validation | HIGH | Input/output data unvalidated across 120+ Python scripts | Add Pydantic models for all data boundaries |
| 1 test file total | MEDIUM | Effectively zero test coverage across 150,000 lines | Add pytest suite for discovery engines and enrichment |
| No reranking in RAG | MEDIUM | LanceDB search returns raw similarity without reranking | Add cross-encoder reranking on all RAG queries |

### 2.3.5 Strengths to Preserve

- 3 Discovery Engines - Finding 800-1,200 federal programs through multi-source correlation. No other project has this capability.

- 4-Phase Enrichment Pipeline - Produces 60+ column program profiles. Deepest intelligence extraction in the platform.

- LangGraph Workflows - Stateful, resumable multi-step workflows. Superior to simple sequential processing for complex BD tasks.

- browser-use AI Automation - AI-controlled browser for web research. Enables automated LinkedIn discovery, web scraping of non-API sources.

- 20+ Intelligence Generators - Territory analysis, competitor mapping, hiring signal detection, email campaign generation. Broad intelligence output.

- 7,000+ contacts across 20 prime DBs - Broadest contact coverage beyond just GDIT. Includes Leidos, SAIC, Booz Allen, etc.

- 24 n8n Cloud Workflows - Automated processing chains already deployed. Orchestration infrastructure for continuous intelligence.

## 2.4 BD Dashboard (Control Interface)

The BD Dashboard is a React 19 + Vite 7 application embedded within the BD-Automation-Engine project. It currently serves as a read-only visualization tool but is intended to become the unified control plane for all three projects.

### 2.4.1 Current State Assessment

| Component | Current Implementation | Issue | Target State |
| --- | --- | --- | --- |
| Routing | Switch statement (25+ cases) | No URL-based navigation, no code splitting, no deep linking | TanStack Router with lazy loading |
| Data Layer | 3 competing adapters | useHubData, useBDData, useDataAdapter all do similar things | Single TanStack Query layer |
| Data Source | Pre-generated static JSON | Dashboard reads JSON files, not live API data | Real-time FastAPI queries |
| Error Handling | No error boundaries | Component crash takes down entire app | React Error Boundaries per route |
| Type Safety | Inconsistent types | Mixed TypeScript strictness, any types scattered | Strict TypeScript with shared types |
| Temp Files | 50+ orphaned files | Backup copies, experiments, dead code | Clean file tree, organized modules |
| State Management | Mixed patterns | Local state, context, and prop drilling | TanStack Query for server state |
| Testing | Zero tests | No unit, integration, or e2e tests | Vitest + React Testing Library |

### 2.4.2 What Works (Preserve These)

- React 19 + Vite 7 foundation - Modern framework, fast HMR, good DX. No reason to change the base.

- Tailwind CSS styling - Utility-first CSS already in use. Consistent with PTS design system implementation.

- Component library - Core visualization components (charts, tables, cards) are sound. Refactor, don't rewrite.

- D3.js org chart - Interactive organizational visualization already functional. Enhance with live data.

### 2.4.3 Dashboard Rebuild Architecture

The dashboard requires a structured refactoring, not a ground-up rewrite. The approach preserves working components while replacing the broken architectural patterns:

| Layer | Replace | With | Reason |
| --- | --- | --- | --- |
| Routing | Switch statement | TanStack Router v1 | URL-based nav, code splitting, type-safe routes, lazy loading |
| Server State | 3 data adapters | TanStack Query v5 | Unified caching, background refetch, optimistic updates, devtools |
| API Client | Static JSON reads | Typed FastAPI client | Real-time data from BD-Engine Hub at localhost:8100 |
| Error Handling | None | Error Boundaries + Suspense | Graceful degradation, loading states, retry logic |
| Forms | Ad-hoc | React Hook Form + Zod | Validated inputs for contact updates, search, tool execution |
| Real-time | None | WebSocket connection | Live updates from n8n workflows, scraper status, pipeline progress |

## 2.5 Cross-Project Analysis

This section maps the overlaps, conflicts, and gaps across all three projects to inform the unification strategy.

### 2.5.1 Duplicated Capabilities

| Capability | BD-Engine | Data-Scraper | N8N-Builder | Unify To |
| --- | --- | --- | --- | --- |
| Vector Search | Qdrant (1536d) | ChromaDB (basic) | LanceDB (384d) | Qdrant unified |
| LLM Calls | Anthropic + OpenAI | Anthropic | Anthropic + OpenAI | Anthropic primary + caching |
| Job Scraping | ScraperEngine | Apify actors | Job board analysis | Apify (Data-Scraper) |
| Program Mapping | ProgramMappingEngine | Fuzzy match pipeline | Discovery engines | Merge into Hub API |
| Contact Management | Notion MCP | Hub sync client | 20 prime DBs | Notion unified + Qdrant |
| Playbook Generation | PlaybookEngine (40+) | None | 20+ generators | Merge templates |
| Notion Integration | 6 MCP tools | Hub sync | n8n-mcp | Single Notion MCP |
| Error Handling | Generic (69%) | Generic (79%) | Bare except (477) | Pydantic + structured |
| Logging | Basic print | Basic print | Basic print | Structured JSON logging |

### 2.5.2 Unique Capabilities by Project

| Project | Unique Capability | Value | Integration Plan |
| --- | --- | --- | --- |
| BD-Engine | CrewAI 4-agent system | Multi-agent BD intelligence orchestration | Expand to 8 agents, expose via Hub API |
| BD-Engine | LightRAG knowledge graph | Entity relationship extraction and graph queries | Feed all project data into unified graph |
| BD-Engine | Mem0 memory layer | Persistent cross-session agent memory | Share memory across all agents/projects |
| BD-Engine | Redis cache | Response caching infrastructure | Extend to cache all LLM and vector ops |
| BD-Engine | RAGAS QA evaluation | RAG quality metrics and testing | Apply to all RAG pipelines |
| Data-Scraper | 4 Federal API clients | USASpending, FPDS, SAM.gov, Tango | Preserve as-is, expose via MCP |
| Data-Scraper | Apify production scrapers | 4 competitor portal scrapers | Preserve, trigger from dashboard |
| Data-Scraper | Bullhorn 38K records | PTS past performance data | Index in Qdrant for semantic search |
| N8N-Builder | 3 Discovery Engines | 800-1,200 federal program discovery | Feed discoveries into Hub programs DB |
| N8N-Builder | 4-Phase Enrichment | 60+ column program profiles | Run on all programs, store in Hub |
| N8N-Builder | LangGraph workflows | Stateful resumable multi-step tasks | Use for complex BD orchestration |
| N8N-Builder | browser-use automation | AI browser control for web research | Expose as MCP tool for all projects |
| N8N-Builder | 24 n8n Cloud workflows | Automated processing chains | Maintain, trigger from dashboard |

### 2.5.3 Data Flow Gaps

Currently, data flows between projects are fragile and incomplete:

| Gap | Current State | Impact | Solution |
| --- | --- | --- | --- |
| No shared vector search | 3 separate vector DBs, incompatible dimensions | Cannot search across contact + job + program data together | Unified Qdrant with standardized embeddings |
| One-way data sync only | Data-Scraper pushes to BD-Engine but cannot query back | Scraper cannot leverage existing intelligence for dedup | Bidirectional API between all projects |
| N8N-Builder isolated | No direct data connection to either project | 7,000+ contacts and 800+ programs not searchable from Hub | N8N-Builder exports to Hub API on schedule |
| Dashboard reads stale data | Static JSON generated periodically, not real-time | BD reps see outdated contact/pipeline information | TanStack Query with live API + WebSocket updates |
| No unified activity log | Each project tracks activities independently | Cannot see full picture of contact engagement | Unified activity collection in Qdrant + Notion |
| Knowledge graph siloed | LightRAG only in BD-Engine, only 200 entries | Relationship intelligence limited to small subset of data | Feed all 3 projects into unified LightRAG graph |

### 2.5.4 MCP Tool Consolidation Map

| Logical Group | Current Tools | Source Projects | Unified Count | Notes |
| --- | --- | --- | --- | --- |
| Notion Operations | 18 tools | All 3 projects | 8 tools | Deduplicate CRUD operations |
| Federal Data Query | 15 tools | Data-Scraper | 15 tools | Preserve all (unique) |
| Scraper Control | 14 tools | Data-Scraper | 10 tools | Merge duplicate triggers |
| Knowledge Base | 12 tools | N8N-Builder | 8 tools | Consolidate search patterns |
| Filesystem | 8 tools | BD-Engine | 6 tools | Standard file operations |
| BD Intelligence | 15 tools | BD-Engine | 12 tools | Merge with N8N generators |
| n8n Workflow | 12 tools | N8N-Builder | 8 tools | Standardize trigger patterns |
| Git/Code | 6 tools | BD-Engine | 4 tools | Basic version control |
| TOTAL | 109+ tools | 3 projects | ~75 tools | 31% reduction |

# PART III: UNIFIED TECH STACK STRATEGY

## 3.1 Standardization Principles

The unification strategy follows three governing principles: (1) Standardize shared infrastructure to eliminate duplication and enable cross-project interoperability; (2) Preserve unique capabilities that only exist in one project; (3) Centralize through the BD-Engine Hub API, making it the single source of truth for all data and the gateway for all operations.

## 3.2 Unified Tech Stack Decisions

| Layer | Decision | Technology | Rationale |
| --- | --- | --- | --- |
| Vector Database | STANDARDIZE | Qdrant (single instance) | Production-grade, already has 8,447 vectors. Consolidate ChromaDB + LanceDB into this. |
| Embedding Model | STANDARDIZE | text-embedding-3-small (1536d) | OpenAI model already dominant in BD-Engine. Re-embed 384d LanceDB data. |
| LLM Primary | STANDARDIZE | Anthropic Claude (with caching) | Already primary across all projects. Add cache_control everywhere. |
| LLM Fallback | STANDARDIZE | OpenAI GPT-4o | Already secondary. Use for embeddings and fallback generation. |
| Error Handling | STANDARDIZE | Pydantic v2 models + tenacity | Typed errors, automatic retry with backoff, structured error logging. |
| Logging | STANDARDIZE | structlog (JSON) | Structured JSON logs across all projects, queryable, consistent format. |
| Config Management | STANDARDIZE | pydantic-settings | Environment-based config with validation, type safety, defaults. |
| Workflow Engine | PRESERVE BOTH | CrewAI (agents) + LangGraph (workflows) | CrewAI for multi-agent orchestration, LangGraph for stateful multi-step workflows. |
| Web Scraping | PRESERVE ALL | Apify + Firecrawl + Playwright + browser-use | Each serves different purpose. Apify for job boards, browser-use for AI research. |
| Federal APIs | PRESERVE | USASpending + FPDS + SAM.gov + Tango | All 4 unique to Data-Scraper. Preserve and expose via unified MCP. |
| API Gateway | CENTRALIZE | FastAPI Hub (BD-Engine) | All projects route through Hub API. Dashboard connects here only. |
| Frontend | REBUILD | React 19 + TanStack Router + TanStack Query | Preserve React/Vite, replace broken routing and data layers. |
| Memory | CENTRALIZE | Mem0 (BD-Engine) | Single memory layer shared across all agents and projects. |
| Knowledge Graph | CENTRALIZE | LightRAG (BD-Engine) | Feed all project data into unified knowledge graph. |
| Cache | CENTRALIZE | Redis (BD-Engine) | Extend existing Redis to cache all cross-project operations. |
| MCP | CONSOLIDATE | 8 logical server groups | Reduce 11 servers / 109 tools to 8 servers / 75 tools. |

## 3.3 Embedding Standardization Plan

The most critical standardization is embedding model alignment. Currently, BD-Engine uses OpenAI text-embedding-3-small (1536 dimensions) for 5 of 6 collections, while the bd_knowledge collection uses all-MiniLM-L6-v2 (384 dimensions), and N8N-Builder uses MiniLM exclusively through LanceDB.

| Source | Current Model | Current Dims | Action | Estimated Vectors |
| --- | --- | --- | --- | --- |
| BD-Engine (5 collections) | text-embedding-3-small | 1536 | Keep as-is (already standardized) | 8,247 |
| BD-Engine bd_knowledge | all-MiniLM-L6-v2 | 384 | Re-embed with text-embedding-3-small | ~200 |
| Data-Scraper ChromaDB | Unknown/basic | Varies | Migrate to Qdrant, embed with standard model | ~500 |
| N8N-Builder LanceDB | all-MiniLM-L6-v2 | 384 | Re-embed and migrate to Qdrant | ~3,000 |
| Bullhorn records | None (raw text) | N/A | Embed with standard model, load to Qdrant | ~38,000 |
| Federal contract data | None (4.7GB raw) | N/A | Chunk, embed with standard model | ~15,000+ |
| Target Total | text-embedding-3-small | 1536 | Unified Qdrant instance | ~65,000+ |

## 3.4 Error Handling Standard

Every project will implement the same error handling pattern using Pydantic error models and tenacity retry logic:

| Pattern | Implementation | Applied To |
| --- | --- | --- |
| LLM Call Retry | tenacity.retry(wait=wait_exponential(min=1, max=60), stop=stop_after_attempt(3)) | All 22 LLM call sites across 3 projects |
| API Call Retry | tenacity.retry with circuit breaker pattern | All external API calls (federal APIs, Notion, Apify) |
| Typed Exceptions | Pydantic BaseModel for all error responses | All try/except blocks (replace 477 bare excepts) |
| Structured Logging | structlog with JSON output, correlation IDs | All modules across all projects |
| Input Validation | Pydantic v2 models for all function inputs | All API endpoints, MCP tools, pipeline stages |
| Graceful Degradation | Fallback values + partial success handling | All data processing pipelines |

## 3.5 Security Hardening Standard

| Requirement | Implementation | Timeline | Status |
| --- | --- | --- | --- |
| Rotate all exposed keys | New API keys for Anthropic, OpenAI, Apify, all services | Day 1 | CRITICAL |
| .gitignore enforcement | Add .env, .mcp.json, *.key to all project .gitignore files | Day 1 | CRITICAL |
| Git history audit | Run truffleHog or git-secrets on all repos | Day 2 | CRITICAL |
| Secrets management | Use python-dotenv with encrypted .env.vault for production | Week 1 | HIGH |
| API authentication | Add API key auth to FastAPI Hub, all MCP servers | Week 1 | HIGH |
| Rate limiting | slowapi on FastAPI endpoints, per-client limits | Week 2 | HIGH |
| Input sanitization | Pydantic validation on all user-facing inputs | Week 2 | MEDIUM |
| HTTPS/TLS | Enable TLS for all internal API communications | Week 3 | MEDIUM |

# PART IV: UNIFIED DATABASE ARCHITECTURE

## 4.1 Current Data Landscape

| Data Store | Location | Size | Records | Searchable? | Status |
| --- | --- | --- | --- | --- | --- |
| Qdrant (BD-Engine) | localhost:6333 | 738 MB | 8,447 vectors | Yes (semantic) | PRIMARY |
| ChromaDB (Data-Scraper) | Local file | ~50 MB | ~500 vectors | Basic only | REPLACE |
| LanceDB (N8N-Builder) | Local file | ~200 MB | ~3,000 vectors | Semantic (384d) | MIGRATE |
| Notion (8 databases) | Cloud API | N/A | 5,000+ records | Text search only | KEEP |
| SQLite (Data-Scraper) | Local file | 27 MB | 36 programs indexed | SQL queries | KEEP |
| USASpending raw data | Local files | 4.7 GB | Millions of records | Not indexed | INDEX |
| Bullhorn export | CSV/JSON | ~500 MB | 38,000 records | Not indexed | INDEX |
| Scraped job data | CSV/JSON | ~139 MB | ~2,000 jobs | Partially indexed | COMPLETE |
| Generated playbooks | DOCX files | ~100 MB | 40+ documents | Not indexed | INDEX |
| TOTAL |  | ~6.4 GB+ | Millions |  |  |

## 4.2 Unified Qdrant Collection Architecture

All vector data consolidates into a single Qdrant instance with 12 purpose-built collections using consistent 1536-dimension embeddings:

| Collection | Source Data | Est. Vectors | Key Metadata Fields | Use Case |
| --- | --- | --- | --- | --- |
| contacts_unified | BD-Engine + N8N-Builder + ZoomInfo | ~15,000 | program, tier, priority, location, company | Semantic contact search across all sources |
| programs_unified | BD-Engine + N8N-Builder discoveries | ~2,000 | agency, prime, contract_value, status, pts_involvement | Program intelligence and opportunity matching |
| jobs_unified | Scraped + GDIT + enriched | ~5,000 | company, clearance, location, program_match, status | Job-to-program mapping and labor gap analysis |
| contracts_federal | USASpending + FPDS + SAM.gov | ~20,000 | agency, contractor, value, naics, pop_dates | Federal contract intelligence search |
| activities_log | BD-Engine + Bullhorn | ~10,000 | contact, date, type, outcome, author | Engagement history and follow-up tracking |
| documents_kb | Playbooks + reports + briefings | ~2,000 | doc_type, program, date, author | Document-level RAG for report generation |
| bullhorn_history | 38K Bullhorn records | ~38,000 | candidate, client, role, date, outcome | PTS past performance semantic search |
| knowledge_graph | LightRAG entity extractions | ~5,000 | entity_type, relationships, source | Entity relationship queries |
| intelligence_briefs | HUMINT reports + weekly updates | ~500 | source_tier, confidence, program, date | Intelligence retrieval for outreach prep |
| email_templates | Generated outreach content | ~1,000 | contact_tier, program, template_type | Personalized message generation |
| competitor_intel | Job scrapes + contractor analysis | ~3,000 | competitor, program, location, role_type | Competitive intelligence queries |
| pipeline_tracking | Active BD opportunities | ~500 | stage, value, contact, next_action, probability | Pipeline management and forecasting |

Total Target: ~103,000 vectors across 12 collections, all using text-embedding-3-small (1536d) for unified semantic search. Estimated Qdrant storage: ~2-3 GB.

## 4.3 Unified Schema: BaseDocument

All records across all collections share a common base schema for consistent metadata handling:

| Field | Type | Required | Purpose |
| --- | --- | --- | --- |
| id | UUID | Yes | Unique identifier across all collections |
| source_project | Enum[bd_engine, data_scraper, n8n_builder] | Yes | Origin project for data lineage |
| source_type | String | Yes | Original data source (notion, qdrant, csv, api, etc.) |
| created_at | DateTime | Yes | Record creation timestamp |
| updated_at | DateTime | Yes | Last modification timestamp |
| content_hash | String | Yes | xxhash for deduplication across sources |
| embedding_model | String | Yes | Model used (text-embedding-3-small) |
| confidence_score | Float [0-1] | No | Data quality confidence from enrichment |
| tags | List[String] | No | Flexible categorization labels |
| notion_page_id | String | No | Link to Notion record if synced |

## 4.4 Data Indexing Roadmap

| Phase | Data Source | Volume | Method | Timeline | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Migrate existing Qdrant collections | 8,447 vectors | Re-embed bd_knowledge (384d to 1536d) | Week 1 | HIGH |
| 2 | Migrate ChromaDB to Qdrant | ~500 vectors | Export, re-embed, import | Week 1 | HIGH |
| 3 | Migrate LanceDB to Qdrant | ~3,000 vectors | Export, re-embed from 384d to 1536d | Week 2 | HIGH |
| 4 | Index Bullhorn 38K records | 38,000 records | Chunk, embed, load to bullhorn_history | Weeks 2-3 | HIGH |
| 5 | Index USASpending contracts | 4.7 GB raw | Parse, chunk (512 tokens), embed | Weeks 3-5 | MEDIUM |
| 6 | Index FPDS transaction data | Variable | API pagination, chunk, embed | Weeks 4-5 | MEDIUM |
| 7 | Index generated playbooks | 40+ documents | Docling extraction, chunk, embed | Week 3 | MEDIUM |
| 8 | Build knowledge graph | All collections | LightRAG entity extraction across all data | Weeks 5-6 | MEDIUM |
| 9 | Cross-collection linking | All collections | Shared entity IDs, relationship metadata | Week 6 | LOW |

## 4.5 Notion Database Integration

Notion remains the primary user-facing database for contact management and program tracking. The unified architecture adds Qdrant as a semantic search layer on top of Notion:

| Notion Database | Collection ID | Records | Qdrant Mirror | Sync Direction |
| --- | --- | --- | --- | --- |
| DCGS Contacts Full | 2ccdef65-baa5-8087-a53b-000ba596128e | ~965 | contacts_unified | Bidirectional |
| GDIT Other Contacts | 70ea1c94-211d-40e6-a994-e8d7c4807434 | ~1,052 | contacts_unified | Bidirectional |
| GDIT Jobs | 2ccdef65-baa5-80b0-9a80-000bd2745f63 | ~700 | jobs_unified | Notion to Qdrant |
| Program Mapping Hub | f57792c1-605b-424c-8830-23ab41c47137 | Variable | jobs_unified | Notion to Qdrant |
| Federal Programs | 06cd9b22-5d6b-4d37-b0d3-ba99da4971fa | 388 | programs_unified | Bidirectional |
| Contractors Database | 3a259041-22bf-4262-a94a-7d33467a1752 | Variable | competitor_intel | Notion to Qdrant |
| Contract Vehicles | 0f09543e-9932-44f2-b0ab-7b4c070afb81 | Variable | contracts_federal | Notion to Qdrant |
| Enrichment Runs Log | 20dca021-f026-42a5-aaf7-2b1c87c4a13d | Variable | activities_log | Notion to Qdrant |

# PART V: BD DASHBOARD REBUILD ARCHITECTURE

## 5.1 Control Plane Vision

The rebuilt dashboard transforms from a passive read-only visualization into an active control plane that connects to all three projects. BD reps can view intelligence, trigger operations, monitor pipelines, and execute outreach workflows from a single interface.

## 5.2 Architecture Layers

| Layer | Technology | Responsibility | Connects To |
| --- | --- | --- | --- |
| Presentation | React 19 + Tailwind CSS | UI components, visualizations, user interactions | Component state |
| Routing | TanStack Router v1 | URL-based navigation, code splitting, type-safe routes | All page modules |
| Server State | TanStack Query v5 | API data fetching, caching, background refetch | API Client layer |
| API Client | Typed fetch wrapper | HTTP requests to Hub API with error handling | FastAPI Hub (8100) |
| Real-time | WebSocket client | Live updates from pipelines, scraper status, alerts | WebSocket server |
| Forms | React Hook Form + Zod | Validated user inputs for search, filters, tool execution | API Client layer |
| Visualization | Recharts + D3.js | Charts, graphs, org charts, pipeline visualizations | Server State |

## 5.3 Route Architecture

| Route | Module | Data Sources | Key Features |
| --- | --- | --- | --- |
| / | Dashboard Home | All collections (aggregated) | KPI cards, pipeline chart, alerts, recent activity |
| /contacts | Contact Intelligence | contacts_unified + Notion | Search, filter, classify, view profiles, trigger outreach |
| /contacts/:id | Contact Detail | contacts_unified + activities | Full profile, engagement history, related programs/jobs |
| /programs | Program Intelligence | programs_unified + contracts | Program cards, prime/sub mapping, PTS involvement |
| /programs/:id | Program Detail | programs_unified + jobs + contacts | Full program profile with related contacts and open jobs |
| /jobs | Job Intelligence | jobs_unified + mapping hub | Scraped jobs, program matching, labor gap analysis |
| /pipeline | BD Pipeline | pipeline_tracking + activities | Kanban board, stage progression, forecasting |
| /humint | HUMINT Reports | intelligence_briefs | Weekly reports, intelligence timeline, confidence tracking |
| /playbooks | Playbook Generator | documents_kb + templates | Generate, view, and manage BD playbooks |
| /tools | Tool Control Panel | MCP servers + n8n workflows | Execute tools, monitor status, view results |
| /scrapers | Scraper Dashboard | Apify + scraper status | Trigger scrapes, view results, monitor schedules |
| /analytics | Analytics Suite | All collections | Cross-program analysis, trend detection, forecasting |
| /org-chart | Org Chart Viewer | contacts_unified + hierarchy | Interactive D3.js org chart with live data |
| /settings | Settings | Config + user preferences | API keys, notification preferences, display settings |

## 5.4 Tool Control Panel Design

The Tool Control Panel enables BD reps to execute any capability across all three projects from the dashboard:

| Tool Category | Available Actions | Source Project | Execution |
| --- | --- | --- | --- |
| Scraper Control | Trigger Apify scrapers, view scrape history, schedule runs | Data-Scraper | Async via Hub API |
| Contact Ops | Classify contacts, update tiers, assign programs, bulk updates | BD-Engine | Direct Notion API |
| Program Intel | Run discovery engines, trigger enrichment, update programs | N8N-Builder | n8n webhook |
| Outreach | Generate personalized messages, create call sheets, send emails | BD-Engine | Direct execution |
| Playbook Gen | Generate BD playbooks, HUMINT reports, executive briefs | BD-Engine | Async via Hub API |
| Knowledge | Search all data, ask questions, get recommendations | BD-Engine | RAG via Hub API |
| Workflows | Monitor n8n workflows, trigger chains, view execution logs | N8N-Builder | n8n API |
| Analytics | Run reports, generate dashboards, export data | All projects | Hub API aggregation |

## 5.5 Real-Time Updates Architecture

A WebSocket connection from the dashboard to the Hub API enables live updates without polling:

| Event Type | Source | Dashboard Action | Update Frequency |
| --- | --- | --- | --- |
| scraper_complete | Data-Scraper via Hub | Refresh job intelligence, show notification | Per scrape run |
| contact_updated | Notion webhook via Hub | Update contact cards, refresh lists | Real-time |
| pipeline_stage_change | BD-Engine | Move card on Kanban board | Real-time |
| enrichment_complete | N8N-Builder via n8n | Refresh program data, show new intel | Per enrichment run |
| humint_report | BD-Engine | Show alert, add to HUMINT timeline | Per report |
| workflow_status | n8n Cloud | Update workflow monitor, show progress | Every 5 seconds |
| alert | Any project | Toast notification with action link | Real-time |

# PART VI: AI INTELLIGENCE MAXIMIZATION

This section details how to maximize AI capabilities across the unified platform, integrating current tools with cutting-edge solutions from the 52-repository tools matrix.

## 6.1 Current AI Capabilities Inventory

| Capability | BD-Engine | Data-Scraper | N8N-Builder | Unified Target |
| --- | --- | --- | --- | --- |
| LLM Generation | 18 call sites | 2 call sites | ~10 call sites | 30 sites with caching + retry |
| Multi-Agent | CrewAI (4 agents) | None | None | 8 specialized agents |
| Vector Search | Qdrant (5 collections) | ChromaDB (basic) | LanceDB (basic) | Qdrant (12 collections) |
| Knowledge Graph | LightRAG | None | None | Unified LightRAG (all data) |
| Memory | Mem0 | None | None | Shared Mem0 (all agents) |
| RAG Pipeline | Basic retrieval | None | Basic LanceDB | Hybrid search + reranking |
| Document Processing | Basic text | PDF API | None | Docling (97.9% accuracy) |
| Browser Automation | None | Playwright | browser-use (AI) | browser-use + Playwright |
| Workflow Orchestration | n8n (18 workflows) | Pipeline scripts | LangGraph + n8n (24) | LangGraph + n8n (42 workflows) |
| QA/Evaluation | RAGAS | None | None | RAGAS on all RAG pipelines |
| Prompt Caching | None | None | None | Anthropic cache_control everywhere |

## 6.2 Enhanced Multi-Agent System (CrewAI 2.0)

Expanding from 4 agents to 8 specialized agents with clear responsibilities and inter-agent communication:

| Agent | Role | Primary Tools | Triggers |
| --- | --- | --- | --- |
| ProgramIntelAgent | Federal program research and intelligence | Federal APIs, Qdrant search, LightRAG | New program discovery, enrichment requests |
| CompanyResearchAgent | Prime contractor and competitor analysis | Web search, Firecrawl, Qdrant | New contractor identified, competitive intel request |
| ContactFinderAgent | Contact discovery and enrichment | ZoomInfo, LinkedIn (Proxycurl), Qdrant | New program mapped, contact gaps identified |
| ContactClassifierAgent | Tier/program/priority classification | Classification logic, Qdrant, Notion | New contacts imported, bulk classification needed |
| BDStrategyAgent | Outreach planning and playbook generation | Playbook templates, past perf, HUMINT | Campaign planning, weekly brief generation |
| ScraperMonitorAgent | Job scrape orchestration and analysis | Apify, job mapping engine, Qdrant | Scheduled scrapes, new competitor activity |
| QualityAssuranceAgent | Data validation and deduplication | RAGAS, Pydantic, hash comparison | Post-import validation, periodic data audit |
| AnalyticsAgent | Trend detection, forecasting, reporting | All Qdrant collections, analytics engines | Weekly reports, ad-hoc analysis requests |

## 6.3 RAG Enhancement Strategy

Current RAG implementation is basic retrieval without reranking, hybrid search, or intelligent chunking. The enhanced pipeline adds three critical layers:

### 6.3.1 Hybrid Search Architecture

| Search Type | Method | Weight | Purpose |
| --- | --- | --- | --- |
| Dense Vector | Qdrant similarity search (1536d) | 0.5 | Semantic meaning match across all data |
| Sparse Keyword | BM25 index (Qdrant built-in) | 0.3 | Exact keyword matching for names, acronyms, IDs |
| Knowledge Graph | LightRAG entity traversal | 0.2 | Relationship-aware retrieval (contact works on program) |
| Combined | Reciprocal Rank Fusion | 1.0 | Best results from all three search types |

### 6.3.2 Cross-Encoder Reranking

After initial retrieval of top-50 candidates from hybrid search, a cross-encoder model reranks results for precision. This eliminates the false positives that plague current basic similarity search.

| Stage | Candidates | Method | Output |
| --- | --- | --- | --- |
| Stage 1: Hybrid Retrieval | All collections | Dense + Sparse + Graph | Top 50 candidates |
| Stage 2: Cross-Encoder Reranking | Top 50 | cross-encoder/ms-marco-MiniLM-L-6-v2 | Top 10 reranked |
| Stage 3: Context Assembly | Top 10 | Metadata enrichment + source attribution | Final context for LLM |

### 6.3.3 Document Processing with Docling

Docling (97.9% table extraction accuracy) replaces basic text parsing for all document processing:

| Document Type | Current Processing | Docling Processing | Intelligence Gain |
| --- | --- | --- | --- |
| Contract PDFs | Basic text extraction | Table-aware extraction, CLIN parsing | Structured contract data from PDF tables |
| Job postings (HTML) | Regex + LLM parsing | Semantic HTML parsing, field extraction | More accurate job standardization |
| Organizational charts | Manual transcription | Image + table recognition | Automated org structure extraction |
| Past performance docs | Manual review | Structured extraction, compliance mapping | Automated PTS credential matching |
| Federal notices (SAM.gov) | API text only | Full document parsing with attachments | Complete opportunity intelligence |

## 6.4 Knowledge Graph Unification (LightRAG)

The unified knowledge graph connects all entities across all data sources, enabling relationship-aware queries like 'show me all contacts at programs where GDIT is prime and PTS has past performance in similar roles':

| Entity Type | Source | Estimated Entities | Key Relationships |
| --- | --- | --- | --- |
| Person | Contacts, LinkedIn, ZoomInfo | ~10,000 | works_at, manages, reports_to, contacted_by |
| Program | Federal Programs, discoveries | ~2,000 | operated_by, staffed_by, contracts_with |
| Company | Contractors, primes, subs | ~500 | prime_on, sub_on, competes_with, partners_with |
| Job | Scraped, GDIT, enriched | ~5,000 | posted_by, for_program, at_location, requires_clearance |
| Contract | USASpending, FPDS | ~20,000 | awarded_to, for_agency, period_of_performance |
| Location | All sources | ~200 | hosts_program, has_contacts, near_base |
| Skill | Jobs, contacts, programs | ~1,000 | required_by, possessed_by, relevant_to |
| Total Graph |  | ~39,000 nodes | ~200,000+ edges |

## 6.5 Cutting-Edge Tool Integration (from 52-Repo Matrix)

The tools matrix identifies 52 repositories across 5 tiers. Here are the highest-priority integrations:

| Tool | Stars | Integration Point | Value Add | Priority |
| --- | --- | --- | --- | --- |
| Mem0 | 45,100+ | Universal memory layer | Persistent agent memory across all sessions and projects | CRITICAL |
| Official MCP Servers | 75,300+ | Core MCP infrastructure | Filesystem, Notion, SQLite, PostgreSQL, Git tools | CRITICAL |
| Pydantic v2 | 360M+ DL | Data validation layer | Type-safe schemas for all data boundaries | CRITICAL |
| Firecrawl | 77,100+ | Web scraping engine | Intelligent web scraping with LLM-ready output | HIGH |
| Crawl4AI | 55,800+ | Deep web research | Async crawling, structured extraction, AI integration | HIGH |
| CrewAI | 30,000+ | Multi-agent system | Enhanced agent orchestration with 8 specialized agents | HIGH |
| LangGraph | 10,000+ | Workflow engine | Stateful, resumable multi-step BD workflows | HIGH |
| LightRAG | 20,000+ | Knowledge graph | Unified entity graph across all data sources | HIGH |
| UltraRAG | 1,500+ | Advanced RAG | Multi-modal RAG with enhanced retrieval strategies | MEDIUM |
| Docling | 15,000+ | Document processing | 97.9% table accuracy for contract PDFs | MEDIUM |
| RAGAS | 10,000+ | RAG evaluation | Quality metrics for all RAG pipelines | MEDIUM |
| Graphiti | 2,000+ | Temporal graphs | Time-aware knowledge graph for relationship evolution | LOW |
| Celery | 25,000+ | Task queue | Distributed task processing for heavy workloads | LOW |

## 6.6 Prompt Caching Implementation

Impact: ~60% LLM cost reduction with zero behavior change. Anthropic's prompt caching stores repeated context (system prompts, few-shot examples, large documents) server-side. Cached tokens cost 90% less on reads. Implementation requires adding cache_control breakpoints to message content.

| Call Site Category | Call Sites | Cacheable Content | Est. Savings |
| --- | --- | --- | --- |
| System prompts | All 22 LLM calls | BD methodology, classification logic, schema definitions | 90% on system prompts |
| Few-shot examples | Job standardization, classification | Example inputs/outputs for consistent formatting | 90% on examples |
| Large context (RAG) | All RAG-augmented calls | Retrieved documents, contact profiles, program data | 90% on context |
| Repeated analysis | Playbook generation, briefings | PTS past performance data, program templates | 90% on templates |
| Estimated Total Savings | 22 call sites |  | ~60% overall LLM spend |

# PART VII: IMPLEMENTATION ROADMAP

The implementation follows a 24-week phased approach, with each phase building on the previous one. Security fixes come first, followed by database unification, dashboard rebuild, and AI enhancement.

## Phase 0: Emergency Security (Days 1-3)

| Task | Action | Owner | Verification |
| --- | --- | --- | --- |
| Rotate API keys | Generate new keys for Anthropic, OpenAI, Apify, Notion, all services | Lead Dev | Old keys return 401 |
| Fix .gitignore | Add .env, .mcp.json, *.key, .env.* to all 3 project .gitignore files | Lead Dev | git status shows ignored |
| Audit git history | Run truffleHog on all repos, force-push cleaned history if needed | Lead Dev | Zero secrets in history |
| Secrets vault | Implement python-dotenv with .env.vault for encrypted secrets | Lead Dev | Secrets encrypted at rest |

## Phase 1: Stabilization (Weeks 1-2)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| LLM retry logic | Add tenacity decorator to all 22 LLM call sites across 3 projects | Eliminates pipeline crashes | 1 day |
| Prompt caching | Add cache_control to system prompts and repeated context | 60% LLM cost reduction | 2 days |
| Structured logging | Replace print() with structlog JSON output in all modules | Debuggable error tracking | 3 days |
| Pydantic models | Add input/output validation to all API endpoints and MCP tools | Data quality improvement | 5 days |
| API authentication | Add API key auth to FastAPI Hub and all MCP servers | Security baseline | 2 days |
| Rate limiting | Add slowapi to FastAPI, per-client limits on all endpoints | Abuse protection | 1 day |
| Clean dashboard temp files | Remove 50+ orphaned files from BD Dashboard | Reduced confusion | 2 hours |
| Add error boundaries | React Error Boundaries on all major dashboard sections | Graceful degradation | 1 day |

## Phase 2: Database Unification (Weeks 3-6)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| Standardize embeddings | Re-embed bd_knowledge collection (384d to 1536d) | Unified search dimensions | 4 hours |
| Migrate ChromaDB | Export Data-Scraper vectors, re-embed, import to Qdrant | Eliminate ChromaDB | 1 day |
| Migrate LanceDB | Export N8N-Builder vectors, re-embed, import to Qdrant | Eliminate LanceDB | 1 day |
| Create unified collections | Build 12-collection architecture in Qdrant with metadata schemas | Foundation for unified search | 3 days |
| Index Bullhorn data | Process 38K records: chunk, embed, load to bullhorn_history | PTS past performance searchable | 3 days |
| Index federal contracts | Process 4.7GB USASpending data: parse, chunk, embed | Federal contract intelligence | 1 week |
| Build knowledge graph | Run LightRAG entity extraction across all unified collections | Relationship-aware queries | 1 week |
| Notion sync layer | Build bidirectional sync between Notion and Qdrant collections | Consistent data across systems | 3 days |

## Phase 3: Dashboard Rebuild (Weeks 7-10)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| Install TanStack Router | Replace switch statement with file-based routing, add code splitting | URL navigation, performance | 3 days |
| Install TanStack Query | Replace 3 data adapters with unified query layer | Live data, caching, devtools | 3 days |
| Build API client | Typed fetch wrapper for Hub API (localhost:8100) | Type-safe API access | 2 days |
| Build core routes | Dashboard, Contacts, Programs, Jobs, Pipeline pages | Primary user interface | 1 week |
| Build Tool Control Panel | MCP tool execution, n8n workflow monitoring | Central control plane | 1 week |
| Add WebSocket layer | Real-time updates for pipeline, scrapers, alerts | Live dashboard | 3 days |
| Build analytics module | Cross-collection charts, trends, forecasting | Intelligence insights | 1 week |
| Testing suite | Vitest + React Testing Library for critical paths | Reliability | 3 days |

## Phase 4: AI Enhancement (Weeks 11-14)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| Expand CrewAI to 8 agents | Add ContactClassifier, ScraperMonitor, QA, Analytics agents | Full BD automation | 1 week |
| Implement hybrid search | Dense + Sparse (BM25) + Knowledge Graph fusion | Dramatically better search | 1 week |
| Add cross-encoder reranking | Rerank top-50 to top-10 on all RAG queries | Higher precision results | 3 days |
| Integrate Docling | Replace basic text parsing for all document processing | 97.9% table accuracy | 3 days |
| Build RAGAS evaluation | Quality metrics on all RAG pipelines, automated testing | Measurable RAG quality | 3 days |
| Enhanced playbook generation | LangGraph workflow with multi-agent collaboration | Better BD deliverables | 1 week |
| Automated HUMINT reporting | Weekly intelligence synthesis from all data sources | Continuous BD intelligence | 3 days |

## Phase 5: Full Integration (Weeks 15-18)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| End-to-end pipeline | Scrape to outreach: automated job discovery to personalized messages | Full BD automation | 2 weeks |
| Cross-project orchestration | LangGraph workflows spanning all 3 projects seamlessly | Unified intelligence | 1 week |
| Advanced analytics | Trend detection, forecasting, anomaly alerts | Predictive BD intelligence | 1 week |
| Performance optimization | Query caching, batch processing, connection pooling | Sub-second responses | 3 days |

## Phase 6: Optimization & Expansion (Weeks 19-24)

| Task | Action | Impact | Effort |
| --- | --- | --- | --- |
| Beyond DCGS expansion | Extend to full 380+ tracked federal programs | 10x opportunity coverage | 2 weeks |
| Email automation | Reacher verification + automated outreach sequences | Scalable outreach | 1 week |
| LinkedIn automation | Proxycurl enrichment + connection request workflows | Automated network building | 1 week |
| RFP response automation | Template-based RFP response generation with past performance | Faster proposal turnaround | 2 weeks |
| Self-improving agents | Feedback loops from outreach outcomes to improve agent behavior | Continuous improvement | 2 weeks |
| Mobile-responsive dashboard | PWA support for field BD reps | Anywhere access | 1 week |

# PART VIII: COST ESTIMATES & SUCCESS METRICS

## 8.1 Infrastructure Costs

| Service | Current Cost | Unified Cost | Change | Notes |
| --- | --- | --- | --- | --- |
| Qdrant (self-hosted) | $0 | $0 | No change | Local Docker, scales to 100K vectors easily |
| Qdrant Cloud (if needed) | N/A | $25/mo | +$25 | Only if deploying multi-user cloud access |
| Anthropic API | ~$50/mo est. | ~$20/mo | -60% | Prompt caching reduces costs dramatically |
| OpenAI API (embeddings) | ~$10/mo est. | ~$15/mo | +$5 | More data to embed, but batch pricing |
| Apify (scrapers) | ~$10/mo | ~$10/mo | No change | Same scraper operations |
| n8n Cloud | $20/mo | $20/mo | No change | Same workflow operations |
| Redis (local) | $0 | $0 | No change | Local Docker instance |
| TOTAL | ~$90/mo | ~$65-90/mo | ~$0-25 savings | Net neutral to saving |

## 8.2 Success Metrics

| Metric | Current State | Phase 2 Target | Phase 4 Target | Phase 6 Target |
| --- | --- | --- | --- | --- |
| Semantic search coverage | 8,447 vectors | ~50,000 vectors | ~80,000 vectors | ~103,000 vectors |
| LLM call reliability | 0% retry rate | 99% with retry | 99.5% with fallback | 99.9% with circuit breaker |
| LLM cost efficiency | 0% caching | 60% cached | 70% cached | 80% cached |
| Dashboard data freshness | Static JSON (stale) | 5-min refresh | Real-time WebSocket | Sub-second live |
| Error handling coverage | ~25% typed | 75% typed | 95% typed | 99% typed |
| Test coverage | 0% | 30% critical paths | 60% overall | 80% overall |
| Agent count | 4 agents | 6 agents | 8 agents | 8+ with specialization |
| Programs tracked | 388 | 800+ | 1,200+ | Full portfolio (380+ active) |
| Cross-project search | None | Unified Qdrant | Hybrid + reranking | Graph-aware hybrid |
| Time to personalized outreach | Hours (manual) | 30 min (semi-auto) | 5 min (auto-gen) | Real-time (triggered) |

## 8.3 Risk Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| API key compromise (current) | HIGH | CRITICAL | Phase 0 emergency rotation (Day 1) |
| Data loss during migration | MEDIUM | HIGH | Full backups before any migration, rollback scripts ready |
| Dashboard regression | MEDIUM | MEDIUM | Phased replacement, preserve working components, feature flags |
| LLM API cost spike | LOW | MEDIUM | Prompt caching, rate limiting, cost alerts, budget caps |
| Qdrant scaling limits | LOW | LOW | Self-hosted scales to millions. Cloud upgrade available if needed |
| Embedding model changes | LOW | MEDIUM | Store model version in metadata, re-embed script ready |

# APPENDIX A: NOTION DATABASE QUICK REFERENCE

| Database | Collection ID | Purpose |
| --- | --- | --- |
| DCGS Contacts Full | 2ccdef65-baa5-8087-a53b-000ba596128e | Primary BD contact database (~965 records) |
| GDIT Other Contacts | 70ea1c94-211d-40e6-a994-e8d7c4807434 | Non-DCGS GDIT personnel (~1,052 records) |
| GDIT Jobs | 2ccdef65-baa5-80b0-9a80-000bd2745f63 | Current job openings from Bullhorn (~700 jobs) |
| Program Mapping Hub | f57792c1-605b-424c-8830-23ab41c47137 | Scraped jobs with BD scoring and program mapping |
| Federal Programs | 06cd9b22-5d6b-4d37-b0d3-ba99da4971fa | 388 programs with prime/sub, values, PTS involvement |
| Contractors Database | 3a259041-22bf-4262-a94a-7d33467a1752 | Prime and subcontractor profiles |
| Contract Vehicles | 0f09543e-9932-44f2-b0ab-7b4c070afb81 | IDIQ, BPA, and other vehicle tracking |
| Enrichment Runs Log | 20dca021-f026-42a5-aaf7-2b1c87c4a13d | Automated enrichment execution history |

# APPENDIX B: TECHNOLOGY DECISION MATRIX

| Decision | Options Considered | Selected | Reason |
| --- | --- | --- | --- |
| Vector DB | Qdrant vs Milvus vs Weaviate vs pgvector | Qdrant | Already deployed, production-grade, multi-tenancy, metadata filtering |
| Embedding Model | OpenAI vs Cohere vs MiniLM vs Nomic | OpenAI text-embedding-3-small | Already dominant (5/6 collections), consistent quality, reasonable cost |
| LLM Primary | Claude vs GPT-4o vs Gemini | Claude (Anthropic) | Already primary, cache_control support, strong coding/analysis |
| Workflow Engine | CrewAI vs LangGraph vs Autogen | Both CrewAI + LangGraph | CrewAI for agents, LangGraph for stateful workflows (complementary) |
| Frontend Router | React Router vs TanStack Router | TanStack Router | Type-safe, file-based routing, built-in code splitting, better DX |
| Server State | TanStack Query vs SWR vs RTK Query | TanStack Query v5 | Best devtools, background refetch, optimistic updates, largest community |
| Document Processing | PyPDF vs Docling vs LlamaParse | Docling | 97.9% table accuracy, 1000+ formats, open-source, no API dependency |
| Knowledge Graph | LightRAG vs GraphRAG vs Neo4j | LightRAG | Already deployed, lightweight, good performance, easy integration |
| Error Handling | Custom vs Pydantic vs marshmallow | Pydantic v2 | 360M+ downloads, Python ecosystem standard, fast validation |
| Task Queue | Celery vs Dramatiq vs RQ | Deferred (Phase 6) | Not needed yet. LangGraph handles current workflow complexity. |

# APPENDIX C: FILE INVENTORY SUMMARY

| Project | Total Files | Python | TypeScript | Config | Data | Disk |
| --- | --- | --- | --- | --- | --- | --- |
| BD-Automation-Engine | 2,462 | 66,499 LOC | 28,478 LOC | ~100 files | 738 MB (Qdrant) | 1.6 GB |
| Data-Scraper | 11,000+ | 50,456 LOC | N/A | ~50 files | 4.7 GB (USASpending) | 11+ GB |
| N8N-Builder | 3,500+ | ~150,000 LOC | N/A | ~80 files | ~200 MB (LanceDB) | 2.4 GB |
| BD Dashboard | ~500 (est.) | N/A | ~15,000 LOC | ~20 files | 290 MB (static) | 290 MB |
| TOTAL | 17,000+ | 267,000 LOC | 43,000 LOC | ~250 files | ~6 GB | 15+ GB |

# APPENDIX D: MCP SERVER CONSOLIDATION DETAIL

| Unified Server | Tools | Source | Endpoints |
| --- | --- | --- | --- |
| pts-notion-mcp | 8 | All projects | search, create, update, delete, query, bulk_update, sync, export |
| pts-federal-mcp | 15 | Data-Scraper | usaspending_search, fpds_lookup, sam_verify, tango_program, contract_search, agency_spending, vendor_history, naics_lookup, opportunity_search, award_details, modification_track, subcontract_data, geographic_spend, timeline_analysis, cross_reference |
| pts-scraper-mcp | 10 | Data-Scraper | trigger_apify, scrape_status, job_standardize, deduplicate, program_map, enrich_job, export_results, schedule_scrape, scrape_history, abort_scrape |
| pts-knowledge-mcp | 8 | N8N-Builder + BD-Engine | semantic_search, knowledge_query, entity_lookup, relationship_traverse, add_knowledge, update_knowledge, graph_stats, export_graph |
| pts-bd-intel-mcp | 12 | BD-Engine | generate_playbook, create_brief, score_contact, classify_tier, map_program, build_orgchart, analyze_pipeline, recommend_outreach, past_performance, gap_analysis, territory_analysis, competitor_intel |
| pts-workflow-mcp | 8 | N8N-Builder | trigger_workflow, workflow_status, list_workflows, abort_workflow, workflow_history, schedule_workflow, workflow_logs, webhook_register |
| pts-filesystem-mcp | 6 | BD-Engine | read_file, write_file, list_directory, search_files, copy_file, get_metadata |
| pts-git-mcp | 4 | BD-Engine | git_status, git_log, git_diff, git_commit |