PRIME TECHNICAL SERVICES

BD Intelligence Platform

UNIFIED PLATFORM ARCHITECTURE REVISION

Cross-Project Deep Audit Synthesis & Implementation Roadmap

Document Version: 2.0  |  February 1, 2026

COMPANY CONFIDENTIAL

Based on Deep Audits: BD-Automation-Engine | Data-Scraper | N8N-Builder

# Table of Contents

# 1. Executive Summary

## 1.1 Purpose

This document synthesizes deep architecture audits conducted across all three PTS BD Intelligence Platform projects: BD-Automation-Engine (maturity 3.2/5), Data-Scraper (2.2/5), and N8N-Builder (2.2/5). It provides a unified architecture revision, tools consolidation strategy, AI enhancement roadmap, and phased implementation guide to transform the current fragmented system into a cohesive, production-grade BD intelligence platform targeting $950M in DCGS contract value.

## 1.2 Platform At-a-Glance

| Metric | BD-Automation-Engine | Data-Scraper | N8N-Builder |
| --- | --- | --- | --- |
| Maturity | 3.2 / 5 | 2.2 / 5 | 2.2 / 5 |
| LOC | ~95,000 | ~50,000 | ~150,000 |
| Disk | 1.6 GB | 11+ GB | 2.4 GB |
| Vector Store | Qdrant (738 MB) | ChromaDB (10 MB) | LanceDB (37 MB) |
| LLM Calls | 18 sites | 2 sites | 2 sites |
| MCP Tools | 30+ | 29 | 50+ |
| AI Agents | 4 (CrewAI) | 0 (uses Hub) | 2 (LangGraph) |
| RAG | Hybrid+Rerank | Basic Vector | Basic Vector |
| Security | Adequate | KEYS EXPOSED | KEYS EXPOSED |

## 1.3 Critical Findings

| # | Finding | Impact & Required Action |
| --- | --- | --- |
| 1 | Vector DB Fragmentation | 3 different vector databases prevent cross-project search. 6.3 GB of federal contract data is NOT embedded. |
| 2 | API Key Exposure | Data-Scraper .env and N8N-Builder .mcp.json contain live API keys NOT in .gitignore. Immediate rotation required. |
| 3 | No LLM Retry Logic | All 22 LLM call sites across 3 projects have zero retry logic. Single API timeout loses entire operation. |
| 4 | Embedding Inconsistency | Mixed 1536d and 384d embeddings across projects make cross-project search impossible. |
| 5 | No Prompt Caching | ~60% cost reduction available via Anthropic prompt caching. Zero usage across all projects. |
| 6 | Static Dashboard | React dashboard reads pre-generated static JSON, not live API. Shows stale data. |
| 7 | Error Handling Debt | 79% generic catch-all in Data-Scraper, 69% in N8N-Builder. Failures silently swallowed. |

# 2. Current State Architecture

## 2.1 Project Roles

| Project | Primary Role | Key Capabilities |
| --- | --- | --- |
| BD-Automation-Engine | Central Intelligence Hub: RAG, agents, knowledge graph, API, dashboard, scoring | Hybrid RAG with cross-encoder reranking LightRAG knowledge graph 4 CrewAI agents 50+ FastAPI endpoints React 19 dashboard Mem0 memory + Redis cache 6 Qdrant collections (~21K vectors) |
| Data-Scraper | Data Acquisition: Scraping, standardization, program mapping, dedup, hub sync | Apify + Firecrawl multi-source scraping LLM job standardization (11-field schema) Fuzzy program mapping (RapidFuzz) Capture MCP (SAM, USASpending, Tango) 4.6 GB FPDS contract deltas (UNEMBEDDED) Bullhorn CRM notes (72 MB) |
| N8N-Builder | Workflow Orchestration: n8n pipelines, browser automation, LangGraph, federal enrichment | LangGraph BD Proposal Pipeline (7 nodes) browser-use AI browser automation n8n Cloud integration (20+ workflows) n8n-orchestrator-mcp (20+ tools) Tango GovCon API client 1.7 GB federal contract data (UNEMBEDDED) |

## 2.2 Vector Database Fragmentation

| Project | Vector DB | Storage | Dims | Vectors | Collections |
| --- | --- | --- | --- | --- | --- |
| BD-Engine | Qdrant | 738 MB | 1536/384 | ~21,000 | documents, contacts, activities, programs, jobs, mem0 |
| Data-Scraper | ChromaDB | ~10 MB | 384 | Unknown | programs, companies, contacts, files |
| N8N-Builder | LanceDB | 37 MB | 384 | ~6 | documents (single) |

Unembedded data: 6.3 GB of FPDS contracts + federal data. Largest untapped intelligence asset.

# 3. Unified Architecture Vision

## 3.1 Architecture Principles

- Single Vector Store: All embeddings in unified Qdrant with standardized dimensions

- Hub-and-Spoke Data Flow: BD-Engine as central hub, others as specialized spokes

- Shared Memory Layer: Unified Mem0 accessible from all projects

- Standardized LLM Client: Common retry, caching, rate limiting across all 22 call sites

- Unified MCP Toolkit: Deduplicated tool registry with cross-project access

- Event-Driven Orchestration: n8n Cloud as central workflow coordinator

## 3.2 Target Component Architecture

| Layer | Component | Specification |
| --- | --- | --- |
| Vector Store | Qdrant (Unified) | 12 collections, ~67K vectors. text-embedding-3-small (1536d) primary, MiniLM (384d) fallback |
| RAG Pipeline | BDRAGEngine+ | Hybrid BM25+vector, cross-encoder reranking, semantic chunking, RAGAS evaluation, cross-collection fusion |
| Knowledge Graph | LightRAG+ | Extended entities: Programs, Contacts, Companies, Locations, Contracts, Jobs, Pain Points |
| Agent Layer | CrewAI + LangGraph | 4 CrewAI analysis agents + LangGraph workflow orchestration. Human-in-the-loop for critical decisions |
| Memory | Mem0 + Redis | Unified conversational memory in Qdrant. Redis query cache with configurable TTL |
| LLM Client | Shared Factory | claude-sonnet-4-20250514 primary, haiku fallback. Tenacity retry (3x), prompt caching, rate limiting, cost tracking |
| API | FastAPI (BD-Engine) | 50+ endpoints, Pydantic validation, slowapi rate limiting, OpenTelemetry, /health checks |
| Dashboard | React 19 + Vite 7 | Live API replacing static JSON. D3 force graphs, Recharts, Zustand state management |
| Orchestration | n8n Cloud | primetech.app.n8n.cloud. Event-driven triggers, webhook integrations, scheduled pipelines |
| MCP | 8 Server Groups | Deduplicated from 109+ to ~75 unique tools across 8 logical server groups |

# 4. Vector Database Consolidation

## 4.1 Migration: Everything to Qdrant

Consolidate ChromaDB and LanceDB into existing Qdrant. Index 6.3 GB of unembedded federal contract data. Single highest-impact enhancement to the platform.

## 4.2 Target Collections (12 Total)

| Collection | Vectors | Dims | Source | Priority | Key Payload Fields |
| --- | --- | --- | --- | --- | --- |
| documents | ~8K | 1536 | Exists | Done | doc_id, title, type, source, content, chunk_idx |
| contacts | ~7.3K | 1536 | Exists | Done | name, title, company, tier, priority, program, location |
| activities | ~5K | 1536 | Exists | Done | type, date, contact_id, notes, sentiment |
| programs | ~400 | 1536 | Exists | Done | name, acronym, agency, prime, value, status |
| jobs | ~500 | 1536 | Exists | Done | title, company, location, clearance, bd_score |
| mem0 | Var | 1536 | Exists | Done | memory_id, user_id, content, timestamp |
| fpds_contracts | ~30K | 1536 | NEW | Critical | piid, vendor, naics, agency, value, pop, description |
| sam_opportunities | ~5K | 1536 | NEW | Critical | notice_id, title, agency, type, deadline |
| scraped_jobs | ~2K | 1536 | NEW | High | title, source, company, location, program_match |
| bullhorn_notes | ~5K | 1536 | NEW | High | contact_id, date, author, summary, entities |
| companies | ~400 | 1536 | NEW | Medium | name, uei, cage, value, tier, programs |
| contract_vehicles | ~200 | 1536 | NEW | Medium | vehicle, agency, type, ceiling, holders |

Target: ~67,000 vectors across 12 collections. Embedding cost: $0.15-$0.35.

## 4.3 Embedding Standardization

| Model | Dims | Use Case | Application |
| --- | --- | --- | --- |
| text-embedding-3-small | 1536 | Primary indexing | All 12 Qdrant collections. Higher quality for production retrieval |
| all-MiniLM-L6-v2 | 384 | Lightweight/local | LightRAG entities, local development, offline fallback |

# 5. MCP & Tools Consolidation

## 5.1 Current MCP Landscape (109+ tools, 13+ servers)

| MCP Server | Project | Tools | Action | Notes |
| --- | --- | --- | --- | --- |
| bd-knowledge | BD-Engine | 30+ | Keep | Primary intelligence MCP. RAG, agents, memory, graph |
| data-scraper-mcp | Data-Scraper | 14 | Keep | Unique scraping tools. Add auth layer |
| capture-mcp (DS) | Data-Scraper | 15 | Merge | Duplicate with N8N version |
| capture-mcp (N8N) | N8N-Builder | 15 | Remove | Point to shared instance |
| n8n-orchestrator-mcp | N8N-Builder | 20+ | Keep | Advanced orchestration. Unique |
| knowledge-base (N8N) | N8N-Builder | 4 | Merge | Merge into bd-knowledge, point to Qdrant |
| notion-mcp | BD-Engine | ~10 | Keep | Local + remote Notion access |
| apify-mcp | BD-Engine | ~5 | Keep | Scraping actor management |
| mapify-mcp | BD-Engine | ~3 | Keep | Mind mapping tools |

Result: 8 server groups, ~75 unique tools (down from 109+ with duplicates).

# 6. Capabilities Matrix

Status key: Green = production-ready, Yellow = needs enhancement, Red = requires build.

| Capability | BD-Eng | Scraper | N8N | Target State |
| --- | --- | --- | --- | --- |
| DATA ACQUISITION |  |  |  |  |
| Job Board Scraping | Config | Prod | Basic | Data-Scraper owns. Multi-source Apify |
| Federal Contracts (FPDS) | None | 4.6GB Raw | 1.7GB Raw | Embed 6.3GB into fpds_contracts |
| SAM.gov Opportunities | None | MCP | MCP+Brws | Shared capture-mcp + new collection |
| Bullhorn CRM ETL | 293MB DB | 72MB Notes | None | BD-Engine owns. Embed notes |
| INTELLIGENCE |  |  |  |  |
| Job Standardization | Impl | Prod | Stub | Data-Scraper primary, BD-Engine backup |
| Program Mapping | Multi-sig | Fuzzy | Stub | BD-Engine scoring, Scraper fuzzy match |
| Contact Classification | 6-tier | Basic | CRM | BD-Engine owns classification |
| BD Scoring (0-100) | Weighted | None | Basic | BD-Engine API accessible to all |
| AI / ML |  |  |  |  |
| Hybrid RAG | Prod | Vec Only | Vec Only | BD-Engine BDRAGEngine. Others via API |
| Reranking | Impl | None | None | BD-Engine provides via API |
| Knowledge Graph | LightRAG | None | None | BD-Engine LightRAG. Expand entities |
| AI Agents | 4 CrewAI | Hub API | 2 LangGr | CrewAI analysis + LangGraph workflows |
| Memory | Mem0+Redis | SQLite | LG Ckpt | Unified Mem0 in Qdrant |
| OPERATIONS |  |  |  |  |
| Outreach Generation | Templates | None | None | BD-Engine. Full BD Formula personalization |
| HUMINT Tracking | Notes Idx | Bullhorn | None | Structured capture with confidence levels |
| Dashboard | Static JSON | None | None | Live API integration |
| Workflow Orchestration | 18 n8n | Hub Sync | 20+ n8n | n8n Cloud central orchestrator |

# 7. AI/LLM Enhancement Roadmap

## 7.1 LLM Client Standardization

Consolidate all 22 LLM call sites into a shared client factory with enterprise-grade resilience.

| Enhancement | Current | Target | Impact |
| --- | --- | --- | --- |
| Retry Logic | 0/22 sites | Tenacity: 3x exponential, 60s max | Eliminates silent failures |
| Prompt Caching | 0/22 sites | Anthropic beta: cache system prompts | ~60% cost reduction |
| Rate Limiting | Notion only | Token bucket per API provider | Prevents 429 errors |
| Structured Output | Raw JSON | Pydantic + JSON mode | Type-safe responses |
| Cost Tracking | None | Per-call token counting | Budget visibility |
| Model Fallback | None | Sonnet primary, Haiku fallback | Cost + resilience |

## 7.2 RAG Pipeline Enhancements

| Enhancement | Current | Target | Gain |
| --- | --- | --- | --- |
| Semantic Chunking | Token-based fixed | Semantic text splitter | +10-15% quality |
| RAGAS Evaluation | Stubbed only | Automated metrics | Quality tracking |
| Cross-Collection Search | Single collection | Multi-collection fusion | +20-30% recall |
| Query Expansion | Not implemented | LLM-based reformulation | +10-20% recall |
| Confidence Calibration | Ad-hoc thresholds | Normalized uncertainty scoring | Trust-weighted |

## 7.3 Agent System

| Agent | Framework | Owner | Capabilities |
| --- | --- | --- | --- |
| ProgramIntelAgent | CrewAI | BD-Engine | Program research, pain points, competitive landscape, contract timelines |
| CompanyResearchAgent | CrewAI | BD-Engine | Prime/sub analysis, past performance matching, teaming opportunities |
| ContactFinderAgent | CrewAI | BD-Engine | Contact discovery, tier classification, HUMINT source ID, outreach sequencing |
| BDStrategyAgent | CrewAI | BD-Engine | Multi-agent coordination, campaign planning, executive briefings |
| BDProposalPipeline | LangGraph | N8N-Builder | 7-node: research, analyze, score, classify, enrich, propose, review |
| BrowserAgent | browser-use | N8N-Builder | LinkedIn research, SAM.gov monitoring, competitor analysis |

# 8. Security Hardening

## 8.1 Immediate Actions (Block All Other Work)

| # | Issue | Project | Remediation |
| --- | --- | --- | --- |
| 1 | .env Key Exposure | Data-Scraper | Rotate: TANGO_API_KEY, FIRECRAWL_API_KEY, ANTHROPIC_API_KEY, NOTION_API_KEY Add .env to .gitignore, create .env.example, audit git history |
| 2 | .mcp.json Key Exposure | N8N-Builder | Rotate: N8N_API_KEY, SAM_GOV_API_KEY, TANGO_API_KEY Move keys to .env with ${VAR} refs, add .mcp.json to .gitignore |

## 8.2 Error Handling Quality

| Project | Try/Except | Generic % | Target | Action |
| --- | --- | --- | --- | --- |
| BD-Engine | 601 | 8.6% | <5% | Minor: fix 52 bare excepts |
| Data-Scraper | 382 | 79% | <15% | Major: replace 301 generic catches |
| N8N-Builder | 477+ | 69% | <15% | Major: prioritize core code (most in external/) |

# 9. Implementation Execution Guide

## 9.1 Priority Tier Framework

All enhancements organized into 4 tiers. Tier 0 blocks everything. Each tier includes effort and terminal assignment for multi-terminal execution.

### TIER 0: CRITICAL SECURITY (Day 1)

Timeline: Immediate. Block all work until complete.

| Task | Project | Terminal | Effort | Depends On |
| --- | --- | --- | --- | --- |
| Rotate Data-Scraper API keys | Data-Scraper | Manual | 30 min | None |
| Rotate N8N-Builder API keys | N8N-Builder | Manual | 30 min | None |
| Add .env/.mcp.json to .gitignore | Both | Any | 15 min | Key rotation |
| Create .env.example templates | Both | Any | 30 min | Key rotation |
| Audit git history for secrets | Both | Any | 1 hr | Key rotation |

### TIER 1: FOUNDATION (Weeks 1-2)

Timeline: First two weeks. Shared infrastructure for all subsequent work.

| Task | Project | Terminal | Effort | Depends On |
| --- | --- | --- | --- | --- |
| Unified LLM Client Factory | BD-Engine | bd-auto | 2 days | Tier 0 |
| Add tenacity retry (22 call sites) | All 3 | All 3 | 1 day | LLM Factory |
| Enable Anthropic prompt caching | All 3 | All 3 | 4 hrs | LLM Factory |
| Add requirements.txt (N8N) | N8N-Builder | n8n | 2 hrs | None |
| Standardize embeddings (1536d) | BD-Engine | bd-auto | 1 day | None |
| Index FPDS contracts to Qdrant | Data-Scraper | scraper | 3 days | Embed standard |
| Index Bullhorn notes to Qdrant | BD-Engine | bd-auto | 1 day | Embed standard |
| Dedup capture-mcp-server | N8N-Builder | n8n | 4 hrs | None |
| Add Pydantic validation (N8N) | N8N-Builder | n8n | 1 day | None |

### TIER 2: INTELLIGENCE EXPANSION (Weeks 3-4)

Timeline: Weeks 3-4. Expand intelligence capabilities on the foundation.

| Task | Project | Terminal | Effort | Depends On |
| --- | --- | --- | --- | --- |
| Migrate ChromaDB to Qdrant | Data-Scraper | scraper | 2 days | FPDS indexing |
| Migrate LanceDB to Qdrant | N8N-Builder | n8n | 1 day | Qdrant access |
| Implement semantic chunking | BD-Engine | bd-auto | 2 days | Tier 1 Qdrant |
| Add cross-collection search | BD-Engine | bd-auto | 2 days | All collections |
| Complete LangGraph integrations | N8N-Builder | n8n | 3 days | Qdrant migration |
| Implement RAGAS evaluation | BD-Engine | bd-auto | 2 days | Semantic chunk |
| Connect dashboard to live API | BD-Engine | bd-auto | 3 days | Stable API |
| Error handling refactor (core) | All 3 | All 3 | 3 days | None |

### TIER 3: OPTIMIZATION & SCALE (Weeks 5-8)

Timeline: Weeks 5-8. Production hardening, performance, advanced features.

| Task | Project | Terminal | Effort | Depends On |
| --- | --- | --- | --- | --- |
| Structured HUMINT capture system | BD-Engine | bd-auto | 3 days | Tier 2 |
| OpenTelemetry observability | BD-Engine | bd-auto | 2 days | Live dashboard |
| Automated test suite | All 3 | All 3 | 5 days | Stable APIs |
| BD outreach personalization engine | BD-Engine | bd-auto | 3 days | HUMINT capture |
| LLM cost tracking dashboard | BD-Engine | bd-auto | 1 day | LLM Client |
| Qdrant backup automation | BD-Engine | bd-auto | 4 hrs | All indexing |
| API rate limiting (slowapi) | BD-Engine | bd-auto | 4 hrs | None |
| Proxycurl LinkedIn integration | N8N-Builder | n8n | 2 days | Tier 2 |
| Reacher email verification | Data-Scraper | scraper | 1 day | None |

# 10. Cost Estimates

## 10.1 Monthly Operating Costs

| Service | Current/Mo | Target/Mo | Notes |
| --- | --- | --- | --- |
| Anthropic API | ~$15-30 | ~$8-15 | 60% reduction via caching |
| OpenAI Embeddings | ~$2-5 | ~$5-10 | Higher from FPDS indexing |
| Apify Scraping | ~$10-20 | ~$10-20 | No change |
| n8n Cloud | ~$20 | ~$20 | No change |
| Proxycurl (new) | $0 | ~$10-15 | LinkedIn enrichment |
| Reacher (new) | $0 | ~$5-10 | Email verification |
| TOTAL | ~$47-75 | ~$58-90 | +$10-15/mo for major capability gain |

## 10.2 One-Time Costs

Total one-time embedding cost: ~$0.27-$0.60 (FPDS 6.3GB + Bullhorn 72MB + re-embed 384d collections to 1536d)

# 11. Success Metrics

## 11.1 Platform Health

| Metric | Baseline | Target (8 wk) | How Measured |
| --- | --- | --- | --- |
| Cross-project search | 0% (fragmented) | 100% (Qdrant) | Query all from any |
| Searchable data | 738 MB | ~2 GB | Qdrant total |
| LLM resilience | 0/22 retry | 22/22 retry | Code scan |
| Key exposure | 2 projects | 0 exposure | Security scan |
| LLM cost efficiency | No caching | 60% reduction | Monthly spend |
| Dashboard freshness | Static (manual) | Live (real-time) | UI component |
| Error handling | 52% generic avg | <15% generic | Code scan |
| RAG quality | Not measured | RAGAS > 0.7 | RAGAS eval |

## 11.2 BD Outcome Metrics

| Metric | Current | Target |
| --- | --- | --- |
| Job scrape to BD outreach | Manual: days-weeks | Automated: < 4 hours |
| Contact intel before call | Manual lookup per contact | Auto-generated call brief |
| Program intel depth | 388 programs (metadata) | 388 + 30K contracts + jobs |
| Outreach personalization | Basic templates | Full BD Formula + program data |
| Competitive visibility | Job scrapes only | Jobs + FPDS + SAM opps |

# 12. Appendix

## 12.1 Notion Database Collection IDs

| Database | Collection ID |
| --- | --- |
| DCGS Contacts Full | 2ccdef65-baa5-8087-a53b-000ba596128e |
| GDIT Other Contacts | 70ea1c94-211d-40e6-a994-e8d7c4807434 |
| GDIT Jobs | 2ccdef65-baa5-80b0-9a80-000bd2745f63 |
| Program Mapping Hub | f57792c1-605b-424c-8830-23ab41c47137 |
| Federal Programs | 06cd9b22-5d6b-4d37-b0d3-ba99da4971fa |
| Contractors | 3a259041-22bf-4262-a94a-7d33467a1752 |
| Contract Vehicles | 0f09543e-9932-44f2-b0ab-7b4c070afb81 |
| Enrichment Runs | 20dca021-f026-42a5-aaf7-2b1c87c4a13d |

## 12.2 Document History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | 2026-01-20 | Initial cross-project analysis and Qdrant migration prompts |
| 2.0 | 2026-02-01 | Complete revision from deep audits. Unified architecture, capabilities matrix, AI roadmap, 4-tier implementation guide, costs, success metrics. |

--- END OF DOCUMENT ---